Note:

1. Please make sure you complete this Report related to each meeting for your Practical Project – Iteration 1 below.

2. Once completed, convert this content to readme.md (GitHub).

# Practical Project - Iteration 1

# Group Meeting Report

| # Notice of Meeting and Agenda | ### Date ### Time ### Location |
| --- | --- |

| ## Sponsor: | John Jamieson | ## Name of Group: | Piccolo |
| --- | --- | --- | --- |
| ## Group Lead: | Olivia Cherry | ## Note taker: | Olivia Cherry |
| Attendees: | Nitin, Olivia, Mathias, MD ilful Hossain |  |  |
| Absent: | None |  |  |
| Please bring: | Laptop |  |  |
| Agenda items: | - Identify and discuss about the stakeholder register - Work on the design to develop user Persona - Plan user testing and feedback process |  |  |

# Minutes

| ## Agenda Item 1: | Identify and discuss the stakeholder register | ## Presenter: | Olivia Cherry |
| --- | --- | --- | --- |

#### Discussion:

The team also discussed the stakeholders involved in the project. Each member of the group was required to explain their role within the project. The role of each member of the group was decided as to how they contribute to the development of the system. The stakeholders identified within the project include the CEO, project manager, developer, and UX designer. The level of power and interest of the stakeholders was identified. The communication between the stakeholders was also identified.

#### Conclusions:

The group agreed on four main stakeholders in the project. Nitin will act as the CEO and project sponsor responsible for important decisions. MD Ilful Hossain will work as the project manager to organize tasks and monitor progress. Mathias Charles Hansen will handle system development as the developer. Olivia Cherry will design the interface and focus on user experience as the UX designer.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Finalize the stakeholder roles and responsibilities | Olivia Cherry | 14 March |
| Recording the requirements and communications | Nitin and Mathias | 14 March |
| Reviewing the whole stakeholder register | Nitin, Olivia, Mathias, MD ilful Hossain | 14 March |

| ## Agenda Item 2: | Work on the design to develop user Persona | ## Presenter: | Nitin |
| --- | --- | --- | --- |

#### Discussion:

The team shared their understanding of the role of Personas in grasping the various types of users to interact with the system. We shared the idea of developing user profiles to represent the average users, their objectives, needs, and difficulties when working with the system.

#### Conclusions:

The group has decided to come up with a few personas that represent the potential users of the system. This will help the group in designing a user friendly system.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Create persona profiles | Olivia and Nitin | 16 March |
| Add details such as goals and user needs | Mathias | 16 March |
| Review and approve persona profiles | Nitin, Olivia, Mathias, MD ilful Hossain | 16 March |

| ## Agenda Item 3: | Plan user testing and feedback process | ## Presenter: | Mathias Charles Hansen and MD Ilful Hossain |
| --- | --- | --- | --- |

#### Discussion:

The team also discussed how user testing would assist in the evaluation of the usability of the system. Various methods of providing feedback, such as the use of surveys, direct feedback, and usability tests, were explored.

#### Conclusions:

We concluded that all these personas are relevant to the website.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Reviewing the persona profiles | Mathias, MD ilful Hossain | 18 March |
| Conduct user feedback session | Olivia | 18 March |
| Confirming our Persona’s | Nitin | 18 March |

# Other Information

#### Resources:

Course materials, GitHub repository and project documents

#### Date of next meeting:

17 March