# Practical Project - Iteration 3

# Group Meeting Report

| # Notice of Meeting and Agenda |  |  | ### Date ### Time ### Location |  |
| --- | --- | --- | --- | --- |
| ## Sponsor: | John Jamieson | ## Name of Group: |  | Piccolo |
| ## Group Lead: | Mathias Hansen | ## Note taker: |  | Mathias Hansen |
| Attendees: | Olivia Cherry, Nitin Nitin, MD Hossain |  |  |  |
| Absent: | None |  |  |  |
| Please bring: | Laptop, notepad + pen (optional) |  |  |  |
| Agenda items: | - Organise task division - Ensure Compatibility |  |  |  |

# Minutes

| ## Agenda Item 1: | Task Division | ## Presenter: | Mathias |
| --- | --- | --- | --- |

#### Discussion:

Organising which member is going to do which tasks. This includes the meeting documentation, and writing/modifying the three HTML files for the project – Home, Products, and Orders. A Risk Registry also needs to be established for future tasks to ensure the project stays on track.

#### Conclusions:

Tasks organised. Mathias will organise the meeting, Olivia, Nitin, Hossain writing the appropriate HTML files, with some help from Mathias if needed. Nitin will compile a risk registry.

| ## Action items |  | ## Person responsible |  |  | ## Deadline |
| --- | --- | --- | --- | --- | --- |
| - Weekly Report |  | Mathias |  |  | 12/5/26 |
| - Three HTML Files |  | Olivia, Nitin, Hossain |  |  | 15/5/26 |
| - Risk Registry |  | Nitin |  |  | 16/5/26 |
| ## Agenda Item 2: | Ensure Compatibility |  | ## Presenter: | Mathias |  |

#### Discussion:

Once previous tasks are completed, files need to be uploaded and ensure they all work together with no issues. This task cannot begin until files are written and uploaded to the repository.

#### Conclusions:

After uploading, everything was confirmed to work with the changes made to the base document. Minor issues were found in the process of testing but all were completed quickly and the site has no given problems with its layout or organisation.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| - Upload HTML pages | Olivia, Nitin, Hossain | 16/5/26 |
| - Confirm validity + Adjustments | All | 18/5/26 |

# Other Information

#### Resources:

GitHub Repository, planning documents, base HTML templates.

#### Date of next meeting:

Final project meeting