## Slide 1: 03 - Agile Methodologies
ITPM5.248 Agile Projects

## Slide 2: The importance of requirements
The Standish Group’s analysis revealed that only projects with very small scopes were achieving anything better than a 50% success rate, highlighting the importance of effective requirements integration in software development life cycle (SDLC) models.
https://www.sciencedirect.com/topics/computer-science/system-requirement
Recommended reading: https://requirements.com/Content/What-is/what-are-system-requirements
Primer on Agile Development Methods, Ralph Hughes
Agile Data Warehousing for the Enterprise , 2016 pp 13-29

## Slide 3: Overview
Frameworks which fall under the “Agile” umbrella:
LeanSD
Scrum
Kanban
Extreme Programming (XP)
DevOps
Adaptive Project Framework (APF)
Extreme Project Management (XPM)
Adaptive Software Development (ASD)
Dynamic Systems Development Method (DSDM)
Feature Driven Development (FDD)

## Slide 4: Agile Methodology
Image: Ahmed Sidky
Agile Methodology is a way to manage projects by breaking them into smaller parts.

## Slide 5: 4 Values
Individuals over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.

## Slide 6: 12 Agile principles
Satisfy customers through early, continuous improvement and delivery.
Welcome changing requirements, even late in the project.
Deliver value frequently.
Cross-functional teams and collaboration are key Agile values.
Build projects around motivated individuals.
The most effective way to communicate is face-to-face.
Working software is the primary measure of progress.
Maintain a sustainable working pace.
Continuous excellence enhances agility.
Simplicity is essential.
Self-organizing teams generate the most value.
Regularly reflect and adjust your way of working to improve effectiveness.

## Slide 7: Agile methods
Refer to the software models centered round the idea of iterative development.
The demands and solutions evolve.
Help teams to deliver values to their customers faster.

## Slide 8: Agile vs Traditional Methodologies
Agile Project Management | Waterfall Project Management
Client input is required throughout the product development. | Client input is required only after completing each phase.
Changes can be made at any stage. | Changes cannot be made after the completion of a phase.
Coordination among project teams is required to ensure correctness. | Coordination is not needed as one team starts the work after the finish of another team.
It is really useful in large and complex projects. | It is mainly used for small project development.
The testing part can be started before the development of the entire product. | Testing can only be performed when the complete product is ready.

## Slide 9: Lean Software Development
Lean is a term coined by John Krafcik in 1988.
The original methodology originates from the manufacturing sector.
Derived from the Toyota Production System which was created in the 1930’s.
Has 7 principles

## Slide 10: LeanSD Principles
Eliminate Waste
Delay, Bureaucracy, & Unnecessary code
Build Quality In
Create Knowledge
Sub optimise > multi-disciplined team
Defer Commitment
Deliver Fast
Respect People
Optimize the Whole
Combined skills, automation, and test
Infrastructure and documentation
Options open, collect and analyse info.
speed bumps and simple solution
Focus on communication and health

## Slide 11: 1. Eliminate Waste
Starting more than can be completed.
Delay in the software development process.
Unclear or constantly changing requirements.
Partially done work.
Defects and quality issues.
Task switching.

## Slide 12: 2. Build Quality In
Pair programming
Avoid quality issues by combining the skills and experience
Writing criteria for code before writing the code
Incremental development
Help to get constant feedback
Automation
Reduce human error
Test-driven development
Minimise wait states
Reduce switching, and knowledge gap.
Notes:   Avoid quality issues by combining the skills and experience of two developers instead of one.
  Writing criteria for code before writing the code to ensure it meets business requirements.
.
Test-driven development.
Incremental development and constant feedback.
Minimize wait states
  Reduce context switching, knowledge gaps, and lack of focus.
Automation
  Automate any tedious, manual process or any process prone to human error

## Slide 13: 3. Create Knowledge
Requires discipline and focus to implement.
Infrastructure must be available to document and retain valuable learning.
Example of tools and practices:
  Code reviews / Pair Programming
  Documentation
  Wiki
  Code comments
  Knowledge sharing sessions
  Training

## Slide 14: 4. Defer Commitment
Does not mean irresponsible decision making
To defer commitment means to:
  Keep your options open
  constantly collect and analyse information to help make decisions
  not commit without a full understanding of the business requirements
  avoid detailed long-term planning

## Slide 15: 5. Deliver Fast
Software is only valuable when it’s in the hands of your customers:
  speed to market is a major competitive advantage
Common speed bumps:
  Thinking too far in advance about future requirements
  Blockers that aren’t responded to with urgency
  Over-engineering solutions and business requirements
Create simple solutions, get feedback and iterate:
  Not working longer hours and weekends, or working recklessly for the sake of speed.

## Slide 16: 6. Respect People
Often the most neglected principle
Applies to every aspect of team operations
Respect can be encouraged by:
  communicating proactively and effectively
  encouraging healthy conflict & resolution
  handling problems as a team
  empowering each other to do their best work

## Slide 17: 7. Optimise the Whole
Software Development is prone to 2 vicious cycles:
Sloppy code for the sake of speed:
  Increases code complexity ▸ more defects ▸ more work ▸pressure
Overloaded testers:
  Long cycle time between writing code and receiving feedback ▸defects are built-in▸more testing
The solution to this sub-optimization:
  Eliminate vicious cycles by understanding capacity & overall flow of value stream.
  Teams are multi-disciplined, co-located, empowered to deliver value from start to finish

## Slide 18: Kanban
Japanese for “billboard”
Developed by Taiichi Ohno to improve efficiency at Toyota.
Focussed on visualising workflow
Uses a “pull” system based on need, rather than a “push” model based on forecasts.
Practices should be strictly followed to be more likely to succeed.
Notes: Scheduling system for Lean manufacturing.
Visualisation workflow to highlight bottlenecks and prevent buildup of excess “inventory” in the production pipeline.

## Slide 19: Foundational Kanban Principles
Change Management principles:
Start with what you do NOW
Agree to pursue improvement through evolutionary change
Encourage acts of leadership at every level
Service Delivery principles:
Understand and focus on customer needs and expectations
Manage the work, let people self-organise around it
Evolve policies to improve outcomes

## Slide 20: Practices of Kanban 1: Visualise
Use a board with Cards and Columns
Each card is a work item
Each Column is a workflow step

## Slide 21: Practices of Kanban 1: Visualise
https://en.wikipedia.org/wiki/Kanban_board/
https://www.geeksforgeeks.org/software-engineering/what-is-kanban-board/
Critical
Swimlane
3
WIP limit

## Slide 22: Practices of Kanban 2: Limit WiP
Multitasking is inefficient & harmful to progress
Cards can only be pulled into a column when there is capacity to do so.
WiP limits help reveal bottlenecks
Probably the most important practice of Kanban.

## Slide 23: Practices of Kanban 3: Manage Flow
Flow is the movement of cards across the board
Aim for speed and smoothness as an indicator of how value is being created.
Focus is on the work and to understand how to move it swiftly across the board, not micro-managing people.

## Slide 24: Practices of Kanban 4: Policies
Policies should be made explicit:
  You can’t improve something you don’t understand
Available
  Useless if they are not made visible
Supported
  People will not follow policies if they do not deem them to be useful.

## Slide 25: Practices of Kanban 5: Feed Back
Regular (short) meetings are necessary for knowledge transfer:
Daily stand up meetings (10-15 minutes) are held in front of the Kanban board:
  Each team member says what they did and what they will be doing.
Reviews:
  Strategy, Service Delivery, Operations, Risk
Replenishment Meeting
Kanban Meeting
Delivery Planning Meeting

## Slide 26: Practices of Kanban 6: Improve/Evolve
No instant change to a predefined approach
No endpoint in a continuously changing fitness environment
Evolution either works for an organisation or happens to them - Extinction is also evolutionary
Kanban facilitates proactive evolution
Can be useful to employ the scientific method and pragmatic approaches to find the greatest fitness for purpose.

## Slide 27: Extreme Programming - XP
Started in 1996
Stresses customer satisfaction & teamwork
Self-organises around a problem for efficiency
Empowers developers to respond to changing requirements, even late in the life cycle.
Follows sets of Values & Rules.

## Slide 28: XP - Values
Simplicity
  Do what is required, no more.
Communication
  Daily, face-to-face, solutions are found as a team
Feedback
  Taken seriously, processes are adapted to project
Respect
  All contributions are valued, team has responsibility and authority
Courage
  Truth about progress and estimates, adapt to change

## Slide 29: XP - Rules
Planning
  Write user stories
  Plan releases
  Divide into iterations and plan each
Managing
  Dedicated space
  Daily stand-up meetings
  Measure project velocity
  Move people around
Designing
  Simplicity
  System metaphor
  Spike solutions
  No pre-empted functionality
  Refactor
Coding
  Customer always available
  Coding standard upheld
  Unit test written first
  Pair programming
  One integration at a time but often on dedicated machine
  Collective ownership
Testing
  All code must have unit tests
  All tests must pass before release
  Tests are created when bugs are found
  Acceptance tests are run often, results are visible

## Slide 30: XP Project
Source: http://www.extremeprogramming.org/map/project.html

## Slide 31: XP Iteration
Source: http://www.extremeprogramming.org/map/iteration.html

## Slide 32: XP Development
Source: http://www.extremeprogramming.org/map/development.html

## Slide 33: XP Feedback Loops
Source: http://www.extremeprogramming.org/map/loops.html

## Slide 34: DevOps
Not quite under the Agile banner
Combines software development and information-technology operations
Development and operations teams are not “siloed”
More focussed on improving interactions between these functions to increase value to customers.

## Slide 35: DevOps - CALMS Framework
Culture
  Cross-functional Collaboration
Automation
  Building, Testing, Deployment, “configuration-as-code”
Lean
  Continuous Improvement, Embracing Failure
Measurement
  feature cycle time, bug frequency, recovery turnaround
Sharing
  same people build, ship and support the product

## Slide 36: DevOps Cycle

## Slide 37: Scrum
A framework for developing, delivering, and sustaining complex products.
Term for organizational knowledge creation first used in 1986.
Processes performed by small cross-functional teams which try to move some distance as a unit.
Formalised as a framework by Ken Schwaber and Jeff Sutherland (who both later contributed to the Agile Manifesto).

## Slide 38: Scrum Principles
Transparency
  Significant aspects of a process must be visible to those responsible for the outcome.
Inspection
  Artifacts must be frequently inspected to monitor progress toward a goal and detect unwanted variances.
Adaptation
  If a process or outcome is outside of acceptable limits, it must be adjusted as soon as possible to minimize further deviation.

## Slide 39: Scrum Values
Commitment
  Team members personally commit to goals
Courage
  positively overcome conflicts & challenges together
Focus
  no work other than what has been agreed upon
Openness
  All stakeholders are transparent
Respect
  technical capability and intent is not in question

## Slide 40: Scrum Artifacts - Product Backlog
Single source of Requirements
Ordered (prioritised) list
Constantly Evolving
Items typically include:
  Clear description
  Time estimate
  Value
  Test descriptions to assist with verification/validation

## Slide 41: Scrum Artifacts - Sprint Backlog
Subset of items from the Product Backlog selected for a Sprint
Forecasted by the Development Team
Serves as a real-time picture of Sprint progress
Updated at least daily
Can only be changed by the Development Team during a Sprint
Includes at least one high priority process improvement item

## Slide 42: Scrum Artifacts - Increment
Sum of all Product Backlog items completed during a Sprint which meets the Sprint Goal
Builds upon previous increments and must be tested as a whole
Must be complete and in a useable condition, i.e. it must meet the team’s “Definition of Done”:
  Everyone must understand what “Done” means
  Used to assess whether work is complete
  Evolves & may vary between teams / organisations

## Slide 43: Scrum Roles - Product Owner
One person who is accountable for the work, can be part of the Development Team
Manages the Product Backlog
  Clarification
  Prioritisation
  Optimisation
  Transparency
  Detailing
Buffer between dev team and higher level stakeholders

## Slide 44: Scrum Roles - Development Team
Responsible for doing the work
Empowered to manage their own work
Self-organising
Cross-functional
Can have specialists but accountability rests with the entire team.
No titles or sub-teams
Should have between 3 and 9 members

## Slide 45: Scrum Roles - Scrum Master
Promotes and supports Scrum practices
Servant-Leader
Serves Product Owner by:
  Finding effective techniques
  Maximising value in product backlog
  Embracing and agile mindset and facilitating
Serves Development Team by:
  Coaching
  Removing impediments to progress
Serves Organisation by:
  Helping to adopt Scrum
  Planning implementation of Scrum
  Clarifying Scrum to stakeholders
  Collaborating with other Scrum Masters

## Slide 46: Scrum Workflow
Sprint:
  Timeboxed - fixed duration ~1 month or less
  No changes which threaten the sprint goal
  No quality changes
  Scope may change as new information arises
Contains:
  Sprint Planning
  Daily Scrum
  Sprint Review
  Sprint Retrospective

## Slide 47: Sprint Planning
Collaborative agreement of what sprint goal is
Time-boxed:
  Max. 8 hours for one month sprint
Answers:
  What can be done this Sprint and how?
Sprint Goal
  typically a set of Product Backlog items which deliver one coherent function

## Slide 48: Daily Scrum
15-minute time-boxed event for the Development Team held daily.
In relation to the Sprint Goal it answers:
  What did I do yesterday?
  What will I do today?
  Do I have, or foresee, any impediments?
Can be followed up with other meetings or discussions between team members or others as appropriate.

## Slide 49: Sprint Review
Informal meeting held at the end of each Sprint
Stakeholders collaborate to inspect and adapt the Product Backlog
Time-boxed to max. 4 hours
Includes:
  What is “Done” or not
  What went well, what problems arose, solutions
  Adjust expectations based on progress
  Decide on priorities going forward
  Review market, timeline, budgets, etc.

## Slide 50: Sprint Retrospective
After Review and before next Planning session
Time-boxed to max. 3 hours
Team inspects itself and create a plan for improvement:
  e.g. people, relationships, processes and tools.
  Identify and order the major items that went well.
  Plan for implementing improvements.
  Review the resource list.

## Slide 51: Scrum Workflow
Source: VectorStock.com/22575698

## Slide 52: Example of resource list

## Slide 53: Q & A