Table 1: Resource needs for our project

| Deliverable |  | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| --- | --- | --- | --- | --- |
| Tasks | Description |  |  |  |
| 1 | Planning – prepare meeting | Team members meeting (workshop) | 5 hours | 5×30$ = 150$ |
| 1.1 | Scope | Team members | 5 hours | 5×30$ = 150$ |
| 1.2 | User Requirements | Team members | 7 hours | 7×30$ = 210$ |
| 1.3 | Stakeholder concerns | Team members | 7 hours | 7×30$ = 210$ |
| 1.4 | Final Approval | Team / Supervisor | 1 hour | 1×50$ = 50$ |
| 2 | Design a website | Laptop | 2 laptops | 2×500$ = 1000$ |
| 2.1 | Layout | Design tools | 5 hours | 5×20$ = 100$ |
| 2.2 | Design Wireframes | Laptop usage | 8 hours | 8×25$ = 200$ |
| 2.3 | Design Wireframes | VS Code | 8 hours | 8×10$ = 80$ |
| 2.4 | User Testing on Wireframes | Web browser | 3 hours | 3×10$ = 30$ |
| 2.5 | User Testing on Wireframes | Team members | 3 hours | 3×30$ = 90$ |
| 2.6 | Confirming Designs | Team / Stakeholders | 1 hour | 1×50$ = 50$ |
| Total |  |  |  | 2320$ NZ |

The resource requirements were identified based on the tasks outlined in the Gantt chart for the planning and design phases. The team needs human resources to complete requirement gathering and stakeholder analysis and testing activities. The website design and development process needs technical resources which include laptops and design tools and development software. Free tools such as GitHub and VS Code help reduce overall project costs, while hardware and team effort contribute to the main expenses.